Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-5086 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Aarthisri B |
|  |  |  |  |  |  | Divya Darshini P |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Lavanya S |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Madhumithra A |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Deepika V |
| Sprint-1 | Login | USN-1 | As a user, I can log into the application by entering email & password | 3 | High | Aarthisri B |
| Sprint-2 | Weather API | USN-4 | GPS auto-detect village + manual search | 3 | High | Lavanya S |
| Sprint-3 | AI Chatbot | USN-6 | Ask in Tamil "Naalaiku mazhai peyyuma?" get Tamil reply | 8 | High | Madhumithra A |
|  |  | USN-7 | Ask in English + Intent detection via Gemini LLM | 5 | High | Divya Darshini P |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 20 Sept 2026 | 25 Sept 2026 | 8 | 25 Sept 2026 |
| Sprint-2 | 10 | 6 Days | 26 Sept 2026 | 01 Oct 2026 | 10 | 01 Oct 2026 |
| Sprint-3 | 16 | 6 Days | 02 Oct 2026 | 07 Oct 2026 | 16 | 07 Oct 2026 |
| Sprint-4 | 16 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 16 | 13 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

For our project:

- X-axis: Sprint Dates (20 Sept to 13 Oct 2026)

- Y-axis: Remaining Story Points (50 to 0)

- Ideal burndown: Straight line from 50 to 0

- Actual burndown: Our team stayed close to ideal line. Small delay in Sprint-3 due to LLM API integration, but recovered in Sprint-4. Chart shows 50 -> 42 (after S1) -> 32 (after S2) -> 16 (after S3) -> 0 (after S4).